Blood Bank Management System

Table of Contents

| Item | Page No. |
| --- | --- |
| Project Introduction | 1 |
| User Stories | 2 |
| Design Items | 25 |
| Architecture Diagram | 34 |
| Burn Down Chart | 42 |
| Scrum Board | 43 |
| Boundary Value Analysis Testing | 44 |
| Implementation Screenshots | 66 |
| Work Division | 75 |
| Lessons Learnt | 76 |

#### Project Introduction

BloodBud (Final)

BloodBud is a blood management system created for the sole purpose of managing the blood pints from receivers and donors and facilitating the health care sector. The software is designed so that the receivers and donors can sign up and login also it can handle the daily transactions of the blood bank and search the details when required. It stores the list of regular donors separately so they can be contacted during emergency moreover it contains an emergency inventory as well for the fast delivery of blood pints. The donors can be searched by locations as well hence contacting them during emergency becomes easier. The system also generates a free blood report CBC at the end through which the donor gets an overview of amount of each component present in his/her blood. The application is designed in such a manner that it can suit all the needs of the blood bank requirements in the course of future.

Previously the project focused on managing the research inventory as the blood pints that are expired get moved from the normal/emergency inventory to the research inventory. Research inventory had more features as well such as view the list of pints, show total count, show count by type. And also, an implementation to display Emergency contacts of regular donors.

This iteration added certain additional features to the project where the administrator can view a complete dashboard of summarized numbers for each case; such as, total number of donors, blood types availability with count and much more. BloodBud also generates a free blood report for the people who donate their blood; after every donation the free blood report is provided to the respective donor.

Deliverable Promised in Iteration 3:

Donor’s Blood Report.

Donor’s Eligibility Check after donation. BloodBank Analytics

Laboratory (Research) Inventory (Done in Iteration 2)

Features Promised in Iteration 3:

View Dashboard values for inventories. Provide Blood Report to Donor, post-donation

Display if not eligible to donate blood using blood test

Page 1

# All User Stories

## (Sprint Backlogs)

Page 2

Sprint Backlog No.1

Story ID: 0001	Story Title: Donor - Signup

User Story:

Acceptance Criteria:

And I know I am done when: I see a confirmation message that sign up is successful

As a: Donor

I want: to sign up for an account So That: I am a registered donor

Story ID: 0002	Story Title: Receiver- Signup

User Story:

Acceptance Criteria:

And I know I am done when: I see a confirmation message that sign up is successful

As a: Receiver

I want: to sign up for an account

So That: I am a registered receiver

###### Page 3

Story ID: 0003	Story Title: Donor – Log In

User Story:

Acceptance Criteria:

And I know I am done when: I see a confirmation message that log in is successful

As a: Donor

I want: to log in to an account

So That: I can log in to my account

Story ID: 0004	Story Title: Receiver – Log In

User Story:

Acceptance Criteria:

And I know I am done when: I see a confirmation message that log in is successful

As a: Receiver

I want: to log in to an account

So That: I can log in to my account

Page 4

Story ID: 0005	Story Title: Validate Log In

User Story:

Acceptance Criteria:

And I know I am done when: No unregistered donor/receiver gets log in access

As a: Manager

I want: to validate the log in process

So That: no unregistered user may log in

Story ID: 0006	Story Title: Collect Details

User Story:

Acceptance Criteria:

And I know I am done when: My database holds the name, age, blood type and location of the registered donor/receiver

As a: Manager

I want: to collect the following user details:

- Name

- Age

- Blood Type

- Location

So That: I have comprehensive knowledge of each user

###### Page 5

Story ID: 0007	Story Title: View User Details

User Story:

Acceptance Criteria:

And I know I am done when: I see a list of my donations

As a: Donor

I want: to see my donation record

So That: I have a report of my past donations

Story ID: 0008	Story Title: View All Donors

User Story:

Acceptance Criteria:

And I know I am done when: I see a list of donors of my blood bank

As a: Manager

I want: to view list of all donors

So That: I can see a list of active/past donors

Page 6

Story ID: 0009	Story Title: Search a donor

User Story:

Acceptance Criteria:

And I know I am done when: I see a detail of the searched user

As a: Manager

I want: to search for a particular donor So That: I can see their details

Story ID: 0010	Story Title: View Regular Donors

User Story:

Acceptance Criteria:

And I know I am done when: I see a list of regular donors and their details

As a: Manager

I want: to view the information of regular donors

i. A regular donor has > 6 donations So That: I can contact them in emergency cases

###### Page 7

Story ID: 0011	Story Title: Search donors by location

User Story:

Acceptance Criteria:

And I know I am done when: I see a list of donors in an area, if any

As a: Manager

I want: to search donors by location

So That: I get a list of donors in a particular area

Story ID: 0012	Story Title: Emergency Stock

User Story:

Acceptance Criteria:

And I know I am done when: I have a list of blood pints for urgent use

As a: Manager

I want: to want to store an emergency stock So That: I have some pints in spare

Page 8

Story ID: 0013	Story Title: Count Types in Emergency Inventory

User Story:

Acceptance Criteria:

And I know I am done when: I can see a count of blood types available

As a: Manager

I want: to view a list of stock in emergency inventory So That: I get a list of available blood types

Story ID: 0014	Story Title: View available blood types

User Story:

Acceptance Criteria:

And I know I am done when: I have a list of available blood groups in emergency stock

As a: Manager

I want: to view the list of blood groups available So That: I know which blood groups are in stock

###### Page 9

Story ID: 0015	Story Title: Running out types in stock

User Story:

Acceptance Criteria:

And I know I am done when: I know about the shortage of blood groups

As a: Manager

I want: to view a list of blood groups that are running out

i. Less than 5 pints left

So That: I know which blood groups are needed

Story ID: 0016	Story Title: Update inventory

User Story:

Acceptance Criteria:

And I know I am done when: the inventory is up to date upon every activity

As a: Manager

I want: to update the inventory

So That: that inventory is updated upon donation/giving

Page 10

Story ID: 0017	Story Title: Check availability of a blood type

User Story:

Acceptance Criteria:

And I know I am done when: I can see if the blood I need is available

As a: Receiver

I want: to check availability for my respective blood type So That: I know if my blood type is available or not

Story ID: 0018	Story Title: Only registered donors donate

User Story:

Acceptance Criteria:

And I know I am done when: the user sees a popped-up message to first sign up or log in

As a: Manager

I want: to ensure that registered donors can donate So That: I can log their history

###### Page 11

Story ID: 0019	Story Title: Check availability of a blood type

User Story:

Acceptance Criteria:

And I know I am done when: I can see if the blood I need is available

As a: Receiver

I want: to check availability for my respective blood type So That: I know if my blood type is available or not

Story ID: 0020	Story Title: Blood Receiving History

User Story:

Acceptance Criteria:

And I know I am done when: I can see my history of receiving blood

As a: Receiver

I want: to view my blood receiving history So That: I can see the times I received blood

Page 12

Story ID: 0021	Story Title: View list of receivers

User Story:

Acceptance Criteria:

And I know I am done when: I can see a complete of people who have received blood from the blood bank

As a: Manager

I want: to view a list of all receivers So That: I see a list of blood receivers

Story ID: 0022	Story Title: Search Particular Receiver

User Story:

Acceptance Criteria:

And I know I am done when: I see the targeted user’s detail, if exists

As a: Manager

I want: to search for a particular receiver So That: I can see their details

###### Page 13

Story ID: 0023	Story Title: Search receivers by type

User Story:

Acceptance Criteria:

And I know I am done when: I can see a list of relevant recipients

As a: Manager

I want: to search receivers by blood type

So That: I get a list of receivers for a corresponding blood type

Story ID: 0024	Story Title: Update Location of user

User Story:

Acceptance Criteria:

And I know I am done when: I see a confirmation text box message

As a: user

I want: to update my location

So That: my current location is up to date for receiving/giving

Page 14

Story ID: 0025	Story Title: Disallow until details known

User Story:

Acceptance Criteria:

And I know I am done when: I can only allow people with respect to their location

As a: Manager

I want: to disallow the user from receiving or donating without searching for blood type and location

So That: exact receiving/donation details are known

Page 15

#### Sprint Backlog No.2

Story ID: 0026	Story Title: Store Research Inventory

User Story:

Acceptance Criteria:

And I know I am done when: Expired pints are sent to the research onventory, from both.

As a: Manager

I want: to store a research inventory

So That: the expired blood pints are moved to this inventory

Story ID: 0027	Story Title: Move Expired Pints

User Story:

Acceptance Criteria:

And I know I am done when: no expired pints exist in the other inventories

As a: Manager

I want: to ensure that expired blood pints (from either emergency list

or normal list) are moved to the research inventory.

So That: No expired blood is kept in donating inventories

###### Page 16

Story ID: 0028	Story Title: View Blood Types in Research

User Story:

Acceptance Criteria:

And I know I am done when: I see a list of available blood groups in research inventory

As a: Manager

I want: to view a list of blood groups available in research inventory So That: I know what types are available for research and experimentation

Story ID: 0029	Story Title: Count Blood Types (Research)

User Story:

Acceptance Criteria:

And I know I am done when: I can view a count of each blood types in the research inventory

As a: Manager

I want: to see count of each blood group in the research inventory So That: I can list down which blood groups expired in greater quantity

Page 17

Story ID: 0030	Story Title: Total Count (Research)

User Story:

Acceptance Criteria:

And I know I am done when: I can view a total count of how many blood groups are available in the research inventory.

As a: Manager

I want: to see a total count of pints available in the research inventory

So That: I can see a final count of how many blood pints are held by the research inventory at any given time.

Story ID: 0031	Story Title: View Frequent Donors by Type

User Story:

Acceptance Criteria:

And I know I am done when: I have hold of details of each donor who donates frequently

As a: Manager

I want: to see names of frequent donors of each type

So That: I can access their details

###### Page 18

Story ID: 0032	Story Title: View Frequent Donors by Location

User Story:

Acceptance Criteria:

And I know I am done when: I can view a list of frequent donors specific to a city.

As a: Manager

I want: to extract a list of frequent donors by location So That: I know who frequent donors in the city are

Story ID: 0033	Story Title: Frequent Donors by Type in city

User Story:

Acceptance Criteria:

And I know I am done when: I view a list of donors on a

particular location, based on blood type

As a: Manager

I want: to group frequent donors in a city by blood types

So That: I can see what blood groups are frequently accessible in a city

Page 19

Story ID: 0034	Story Title: Frequent Donors - Contact

User Story:

Acceptance Criteria:

And I know I am done when: I can get their contact details and contact them using the details

As a: Manager

I want: to view frequent donors’ contact details So That: I can contact them

Story ID: 0035	Story Title: Frequent Donors - Address

User Story:

Acceptance Criteria:

And I know I am done when: I can view the address of donors

who frequently donate.

As a: Manager

I want: to view frequent donors’ address

So That: I can see address of frequent donors

Page 20

#### Sprint Backlog No.3

Story ID: 0037	Story Title: Provide Blood Report

User Story:

Acceptance Criteria:

And I know I am done when: When the donor gets a report of his/her blood on screen after donating

As a: Manager

I want: provide a blood report to my donor

So That: the donor can view his/her free blood report

Story ID: 0038	Story Title: View Blood Report (Eligibility Message)

User Story:

Acceptance Criteria:

And I know I am done when: When the donor views a blood test report and eligibility

As a: Manager

I want: to ensure that the donor can see his/her complete blood details

So That: to see if next donation is possible (if haemoglobin level > 12.8)

###### Page 21

Story ID: 0039	Story Title: View Blood Report

User Story:

Acceptance Criteria:

And I know I am done when: When I can view my free generated blood report after a donation

As a: Donor

I want: to view my blood donation report So That: I can see my health status

Story ID: 0040	Story Title: View Eligibility

User Story:

Acceptance Criteria:

And I know I am done when: I can see a message if I am not eligible to donate given my low haemoglobin.

As a: Donor

I want: to see if I am eligible to donate So That: I can see if I can donate or not

Page 22

Story ID: 0041	Story Title: General Dashboard

User Story:

Acceptance Criteria:

And I know I am done when: When I can view the summary of my blood bank’s activities

As a: Manager

I want: to see a summary of my blood bank’s activities So That: I can track the activities

Story ID: 0042	Story Title: Research Inventory Dashboard

User Story:

Acceptance Criteria:

And I know I am done when: I can view a graphical demonstration of each blood type count available

As a: Manager

I want: to see a count of each blood type in Research Inventory So That: I can see which type is available in which quantity

###### Page 23

Story ID: 0043	Story Title: Emergency Inventory Dashboard

User Story:

Acceptance Criteria:

And I know I am done when: I can view a graphical demonstration of each blood type count available

As a: Manager

I want: to see a count of each blood type in Emergency Inevntory So That: I can see which type is available in which quantity

Story ID: 0044	Story Title: Recipient & Donor Dashboard

User Story:

Acceptance Criteria:

And I know I am done when: I can view a graphical demonstration of each blood type counts donated and receieved

As a: Manager

I want: to see a count of each blood types that are donated and received

So That: I can see which type is given/taken in which quantity

Page 24

# Design Items

## (Sprint 2)

Page 25

Case: A user cannot register as donor if Age > 60, Age <18, User is Thalassemia Patient,

Cancer Patient

#### Input User Details

Age >60 Or

<18

No

#### Is user a Thalassemia

Yes

### Yes

#### Show Message Not Eligible

patient?

### No

#### Show Message Cannot signup as donor

Is user a Cancer patient?

### Yes

No

#### Show Message

Signed Up as Donor

Page 26

Case: A registered donor donates blood The blood goes to Emergency Inventory if

Count < 5, else it goes to Available Inventory

#### Donor registered

and logged	No

in?

Yes

#### Donate Blood

Blood type > 5 in

emergency inventory?

### No

Add the blood pint availability to emergency inventory

### Yes

#### Add the blood pint availability to regular inventory

Page 27

Case: Admin can update inventory

to move all expired pints to research inventory, checking one pint after other

#### Logged in as Admin

View Admin Panel

#### Click “Update Inventories”

Start Reading “Available Records”

Not End of Records

### Yes

#### Current date

>

Expiry Date

### Yes

#### Add Pint to Research Inventory

###### Page 28

Use Case Diagram

<<includes>>

Update Inventories

Store Blood Inventory

<<includes>>

Store Regular Donors

<<extends>>

Move Expired Blood

View Running Out Blood Type

View Quantity of Each Blood Type

View Regular Donors Search by username

Manage Research Inventory

Admin

Store Research Inventory

<<includes>>

View Research Inventory

Manage Emergency Inventory

View Emergency Inventory

Show all records

View user-specific Receiving

Record

View user-specific Donation Record

Receiver

Change Current Location View About us

Donor

View FAQ

Find Donors by Location & Type

Donate Blood

<<includes>>

Username

Sign up Information

<<includes>>	<<includes>>	<<includes>>

Password	Blood group	Age

<<includes>>

Location

Not Cancer Patient

<<extends>>

Sequence Diagram 1

Register as donor if eligible, then donate. Later, receive blood upon request.

:Blood Bank	:Recipient

:Donor

IF not Thalassemia patient And

Not Cancer patient

And

Age not between 18-60

  - Register as a donor

  - Add donor

  - Donate blood

  - Donation Confirmation

    - Search Request by location and type

    - Show availability

    - Request blood

    - Provide blood

###### Page 30

Sequence Diagram 2

Blood is donated, then moved to either emergency or available inventory based on count

:Blood Bank

:Emergency Inventory

:Available Inventory

:Donor

- Donate blood

- Donation

Confirmation

IF

Blood type count < 5 in store

3.1

New blood pint Record added

Else

3.2 New blood pint record added

###### Page 31

Sequence Diagram 3

Admin updates inventory, by moving all pints to research inventory if expired by checking one by one

:Available

IF

count < 5

Inventory

:Admin

1.1 Update Inventory

:Emergency Inventory

:Research Inventory

Else

1.2 Update Inventory

* IF

Current Date

>

Expiry Date

  - Forward Blood Pint

  - Forward Blood Pint

Page 32

Class Diagram

Page 33

# Architecture Diagrams

## (Event-Based Approach)

Justification: All of the operations and functionalities go through an event-based approach where the actions are performed

based on the buttons clicked.

Most of the software’s functionalities are

accessed through a central Database

Page 34

User

Sign Up as Donor or Receiver

Sign Up Confirmation

Sign Up as Donor/Receiver Request

BloodBank

Database

### Log In as Donor or Receiver

User

Sign Up Confirmation

Log In as Donor/Receiver Request

BloodBank Database

Page 35

User

### Log In as Administrator

Log In Confirmation

Sign Up as Donor/Receiver Request

BloodBank

Database

Donor

### Donor donates Blood

Blood Report Generation

Click “Donate”

BloodBank Database

Page 36

Receiver

### Search Donors by Location & Type

Relevant Records

Search Request (Location & Type)

BloodBank

Database

Admin

### Search by Location or Type

Relevant Records

Search Request

BloodBank Database

Page 37

Admin

### Update Inventory

Updated Inventory

Update Inventory Request Button

BloodBank

Database

### Show Record of User log (Donations/Receiving)

User

Relevant Records of User’s log

Show Record Request

BloodBank Database

Page 38

Admin

### Generic Dashboard

Dashboard Request

BloodBank

Database

Admin

### Donor & Receiver Dashboard

Sub-Dashboard Request

BloodBank Database

Page 39

Admin

### Inventories’ Dashboard

Inventory Dashboard Request

BloodBank

Database

Admin

### User Update Location

Updated Data

Change Location Request

BloodBank Database

Page 40

Admin

### About Us / FAQ Page

Webpage Display

Inventory Dashboard Request

User

### Show Records of Frequent Donors

Relevant Records

Show Frequent Donor Record Request

BloodBank Database

Page 41

50

45

40

35

30

25

20

15

10

5

0

User Stories

Iteration-Wise Burndown Chart

|  | Iteration 1 | Iteration 2 | Iteration 3 |
| --- | --- | --- | --- |
| Total | 44 | 17 | 0 |
| Left | 44 | 19 | 0 |

In conclusion, we completed all of the desired user stories that covered the initially decided features for BloodBud in Iteration 0.

Page 42

Scrum Board

Start

Middle

End

Page 43

# Boundary Value Analysis Testing

###### Page 44

Choose a Username Check

Constraint: Length >= 5 and <=20

Constraint: username should not exist already

Test Case ID: 0001

Test Item: Username Range Check

Wrote By: Maaz Ali	Date: 25/05/2022

Product Name: BloodBud	Release and Version: Final (3.0)

Test Case Description: Checking if system accepts a username with length 4

Operation Procedure:

Enter Full Name “Maaz Ali” Choose Blood Type “B+” Choose Location “Lahore” Enter Age “25”

Enter Username “maaz”

Enter Password “MAaZ1*li”

Enter Contact Number “03145258971” Click on “Sign Up as Donor”

Pre-Condition: username does not already exist

Post-Condition: message displayed

Expected Output: username length not in range

Input Data: “Maaz Ali”, “B+”, “Lahore”, “25”, “maaz”, “MAaZ1*li”, “03145258971”, CLICK “Sign Up as Donor”.

###### Page 45

Choose a Username Check

Test Case ID: 0002

Test Item: Username Range Check

Wrote By: Maaz Ali	Date: 25/05/2022

Product Name: BloodBud	Release and Version: Final (3.0)

Test Case Description: Checking if system accepts a username with length 5

Operation Procedure:

Enter Full Name “Maaz Ali” Choose Blood Type “B+” Choose Location “Lahore” Enter Age “25”

Enter Username “maaza”

Enter Password “MAaZ1*li”

Enter Contact Number “03145258971” Click on “Sign Up as Donor”

Pre-Condition: username does not already exist

Post-Condition: message displayed

Expected Output: Signed Up

Input Data: “Maaz Ali”, “B+”, “Lahore”, “25”, “maaza”, “MAaZ1*li”, “03145258971”, CLICK “Sign Up as Donor”.

Page 46

Choose a Username Check

Test Case ID: 0003

Test Item: Username Range Check

Wrote By: Maaz Ali	Date: 25/05/2022

Product Name: BloodBud	Release and Version: Final (3.0)

Test Case Description: Checking if system accepts a username with length 6

Operation Procedure:

Enter Full Name “Maaz Ali” Choose Blood Type “B+” Choose Location “Lahore” Enter Age “25”

Enter Username “maazal”

Enter Password “MAaZ1*li”

Enter Contact Number “03145258971” Click on “Sign Up as Donor”

Pre-Condition: username does not already exist

Post-Condition: message displayed

Expected Output: Signed Up

Input Data: “Maaz Ali”, “B+”, “Lahore”, “25”, “maazal”, “MAaZ1*li”, “03145258971”, CLICK “Sign Up as Donor”.

###### Page 47

Choose a Username Check

Test Case ID: 0004

Test Item: Username Range Check

Wrote By: Maaz Ali	Date: 25/05/2022

Product Name: BloodBud	Release and Version: Final (3.0)

Test Case Description: Checking if system accepts a username with length 19

Operation Procedure:

Enter Full Name “Maaz Ali” Choose Blood Type “B+” Choose Location “Lahore” Enter Age “25”

Enter Username “maazali_SE_BloodBud”

Enter Password “MAaZ1*li”

Enter Contact Number “03145258971”

Click on “Sign Up as Donor”

Pre-Condition: username does not already exist

Post-Condition: message displayed

Expected Output: Signed Up

Input Data: “Maaz Ali”, “B+”, “Lahore”, “25”, “maazali_SE_BloodBud”,

“MAaZ1*li”, “03145258971”, CLICK “Sign Up as Donor”.

Page 48

Choose a Username Check

Test Case ID: 0005

Test Item: Username Range Check

Wrote By: Maaz Ali	Date: 25/05/2022

Product Name: BloodBud	Release and Version: Final (3.0)

Test Case Description: Checking if system accepts a username with length 20

Operation Procedure:

Enter Full Name “Maaz Ali” Choose Blood Type “B+” Choose Location “Lahore” Enter Age “25”

Enter Username “maazali_SE_BloodBud1”

Enter Password “MAaZ1*li”

Enter Contact Number “03145258971”

Click on “Sign Up as Donor”

Pre-Condition: username does not already exist

Post-Condition: message displayed

Expected Output: Signed Up

Input Data: “Maaz Ali”, “B+”, “Lahore”, “25”, “maazali_SE_BloodBud1”,

“MAaZ1*li”, “03145258971”, CLICK “Sign Up as Donor”.

###### Page 49

Choose a Username Check

Test Case ID: 0006

Test Item: Username Range Check

Wrote By: Maaz Ali	Date: 25/05/2022

Product Name: BloodBud	Release and Version: Final (3.0)

Test Case Description: Checking if system accepts a username with length 6

Operation Procedure:

Enter Full Name “Maaz Ali” Choose Blood Type “B+” Choose Location “Lahore” Enter Age “25”

Enter Username “maazali_SE_BloodBud10”

Enter Password “MAaZ1*li”

Enter Contact Number “03145258971” Click on “Sign Up as Donor”

Pre-Condition: username does not already exist

Post-Condition: message displayed

Expected Output: username length not in range

Input Data: “Maaz Ali”, “B+”, “Lahore”, “25”, “maazali_SE_BloodBud10”, “MAaZ1*li”, “03145258971”, CLICK “Sign Up as Donor”.

Page 50

Boundary Value Analysis Testing

Choose a Username Check

Already taken usernames

Username

Maazali2301

SE_bloodbud

Saleh_Ahmed

Constraint: username should not exist already

- username: Maazali230 result: Accepted

##### username: Maazali2301

result: Username already exists

- username: Maazali23012 result: Accepted

- username: SE_bloodbu result: Accepted

##### username: SE_bloodbud

result: Username already exists

##### username: SE_bloodbudd

result: Accepted

- username: Saleh_Ahme result: Accepted

##### username: Saleh_Ahmed

result: Username already exists

##### username: Saleh_Ahmedd

result: Accepted

###### Page 51

Choose a Username Check

Already taken usernames

Username

Maazali2301

SE_bloodbud

Saleh_Ahmed

Test Case ID: 0007

Test Item: Username exist check

Wrote By: Maaz Ali	Date: 25/05/2022

Product Name: BloodBud	Release and Version: Final (3.0)

Test Case Description: Checking if system accepts a username that does not already exists

Operation Procedure:

Enter Full Name “Maaz Ali” Choose Blood Type “B+” Choose Location “Lahore” Enter Age “25”

Enter Username “Maazali230”

Enter Password “MAaZ1*li”

Enter Contact Number “03145258971” Click on “Sign Up as Donor”

Pre-Condition: -

Post-Condition: message displayed

Expected Output: Signed Up

Input Data: “Maaz Ali”, “B+”, “Lahore”, “25”, “Maazali230”, “MAaZ1*li”, “03145258971”, CLICK “Sign Up as Donor”.

###### Page 52

Choose a Username Check

Already taken usernames

Username

Maazali2301

SE_bloodbud

Saleh_Ahmed

Test Case ID: 0008

Test Item: Username exist check

Wrote By: Maaz Ali	Date: 25/05/2022

Product Name: BloodBud	Release and Version: Final (3.0)

Test Case Description: Checking if system accepts a username that does already exists

Operation Procedure:

Enter Full Name “Maaz Ali” Choose Blood Type “B+” Choose Location “Lahore” Enter Age “25”

Enter Username “Maazali2301”

Enter Password “MAaZ1*li”

Enter Contact Number “03145258971” Click on “Sign Up as Donor”

Pre-Condition: -

Post-Condition: message displayed

Expected Output: username already exists

Input Data: “Maaz Ali”, “B+”, “Lahore”, “25”, “Maazali2301”, “MAaZ1*li”, “03145258971”, CLICK “Sign Up as Donor”.

###### Page 53

Choose a Username Check

Already taken usernames

Username

Maazali2301

SE_bloodbud

Saleh_Ahmed

Test Case ID: 0009

Test Item: Username exist check

Wrote By: Maaz Ali	Date: 25/05/2022

Product Name: BloodBud	Release and Version: Final (3.0)

Test Case Description: Checking if system accepts a username that doesnot exist

Operation Procedure:

Enter Full Name “Maaz Ali” Choose Blood Type “B+” Choose Location “Lahore” Enter Age “25”

Enter Username “Maazali23012”

Enter Password “MAaZ1*li”

Enter Contact Number “03145258971” Click on “Sign Up as Donor”

Pre-Condition: -

Post-Condition: message displayed

Expected Output: Signed Up

Input Data: “Maaz Ali”, “B+”, “Lahore”, “25”, “Maazali23012”, “MAaZ1*li”, “03145258971”, CLICK “Sign Up as Donor”.

Page 54

Choose a Password Check

Constraint:

- Length >= 8 and <20

- Length 7

password: FASTuni

result: Length not In range

- Length 8

password: FASTc1** result: Accepted

- Length: 9

password: SEproj1_1

result: Accepted

- Length: 18

password: SEproject1_1bloodbu result: Accepted

- Length: 19

password: SEproject1_1bloodbud result: Accepted

- Length: 20

password: SEproject1_1bloodbudd result: Length not In range

- Length: 21

password: SEproject1_1bloodbuddd result: Length not In range

###### Page 55

Choose a Password Check

Test Case ID: 0010

Test Item: Password Length Check

Wrote By: Maaz Ali	Date: 25/05/2022

Product Name: BloodBud	Release and Version: Final (3.0)

Test Case Description: Checking if system accepts a password of length 7

Operation Procedure:

Enter Full Name “Maaz Ali” Choose Blood Type “B+” Choose Location “Lahore” Enter Age “25”

Enter Username “Maazali23012”

Enter Password “FASTuni”

Enter Contact Number “03145258971” Click on “Sign Up as Donor”

Pre-Condition: -

Post-Condition: message displayed

Expected Output: Password length not in range

Input Data: “Maaz Ali”, “B+”, “Lahore”, “25”, “Maazali23012”, “FASTuni”, “03145258971”, CLICK “Sign Up as Donor”.

Page 56

Choose a Password Check

Test Case ID: 0011

Test Item: Password Length Check

Wrote By: Maaz Ali	Date: 25/05/2022

Product Name: BloodBud	Release and Version: Final (3.0)

Test Case Description: Checking if system accepts a password of length 8

Operation Procedure:

Enter Full Name “Maaz Ali” Choose Blood Type “B+” Choose Location “Lahore” Enter Age “25”

Enter Username “Maazali23012”

Enter Password “FASTc1**”

Enter Contact Number “03145258971” Click on “Sign Up as Donor”

Pre-Condition: -

Post-Condition: message displayed

Expected Output: Signed Up

Input Data: “Maaz Ali”, “B+”, “Lahore”, “25”, “Maazali23012”, “FASTc1**”, “03145258971”, CLICK “Sign Up as Donor”.

###### Page 57

Choose a Password Check

Test Case ID: 0012

Test Item: Password Length Check

Wrote By: Maaz Ali	Date: 25/05/2022

Product Name: BloodBud	Release and Version: Final (3.0)

Test Case Description: Checking if system accepts a password of length 9

Operation Procedure:

Enter Full Name “Maaz Ali” Choose Blood Type “B+” Choose Location “Lahore” Enter Age “25”

Enter Username “Maazali23012”

Enter Password “SEproj1_1”

Enter Contact Number “03145258971” Click on “Sign Up as Donor”

Pre-Condition: -

Post-Condition: message displayed

Expected Output: Password length not in range

Input Data: “Maaz Ali”, “B+”, “Lahore”, “25”, “Maazali23012”, “SEproj1_1”, “03145258971”, CLICK “Sign Up as Donor”.

Page 58

Choose a Password Check

Test Case ID: 0013

Test Item: Password Length Check

Wrote By: Maaz Ali	Date: 25/05/2022

Product Name: BloodBud	Release and Version: Final (3.0)

Test Case Description: Checking if system accepts a password of length 18

Operation Procedure:

Enter Full Name “Maaz Ali” Choose Blood Type “B+” Choose Location “Lahore” Enter Age “25”

Enter Username “SEproject1_1bloodbu”

Enter Password “FASTuni”

Enter Contact Number “03145258971” Click on “Sign Up as Donor”

Pre-Condition: -

Post-Condition: message displayed

Expected Output: Signed Up

Input Data: “Maaz Ali”, “B+”, “Lahore”, “25”, “Maazali23012”, “SEproject1_1bloodbu”, “03145258971”, CLICK “Sign Up as Donor”.

###### Page 59

Choose a Password Check

Test Case ID: 0014

Test Item: Password Length Check

Wrote By: Maaz Ali	Date: 25/05/2022

Product Name: BloodBud	Release and Version: Final (3.0)

Test Case Description: Checking if system accepts a password of length 19

Operation Procedure:

Enter Full Name “Maaz Ali” Choose Blood Type “B+” Choose Location “Lahore” Enter Age “25”

Enter Username “SEproject1_1bloodbud”

Enter Password “FASTuni”

Enter Contact Number “03145258971” Click on “Sign Up as Donor”

Pre-Condition: -

Post-Condition: message displayed

Expected Output: Signed Up

Input Data: “Maaz Ali”, “B+”, “Lahore”, “25”, “Maazali23012”, “SEproject1_1bloodbud”, “03145258971”, CLICK “Sign Up as Donor”.

Page 60

Choose a Password Check

Test Case ID: 0015

###### Test Item: Password Length Check

Wrote By: Maaz Ali	Date: 25/05/2022

###### Product Name: BloodBud	Release and Version: Final (3.0)

Test Case Description: Checking if system accepts a password of length 20

###### Operation Procedure:

Enter Full Name “Maaz Ali” Choose Blood Type “B+” Choose Location “Lahore” Enter Age “25”

Enter Username “SEproject1_1bloodbudd”

Enter Password “FASTuni”

Enter Contact Number “03145258971” Click on “Sign Up as Donor”

###### Pre-Condition: -

Post-Condition: message displayed

###### Expected Output: Password Length not in range

Input Data: “Maaz Ali”, “B+”, “Lahore”, “25”, “Maazali23012”, “SEproject1_1bloodbudd”, “03145258971”, CLICK “Sign Up as Donor”.

###### Page 61

Choose a Password Check

Test Case ID: 0016

###### Test Item: Password Length Check

Wrote By: Maaz Ali	Date: 25/05/2022

###### Product Name: BloodBud	Release and Version: Final (3.0)

Test Case Description: Checking if system accepts a password of length 21

###### Operation Procedure:

Enter Full Name “Maaz Ali” Choose Blood Type “B+” Choose Location “Lahore” Enter Age “25”

Enter Username “SEproject1_1bloodbuddd”

Enter Password “FASTuni”

Enter Contact Number “03145258971” Click on “Sign Up as Donor”

###### Pre-Condition: -

Post-Condition: message displayed

###### Expected Output: Password Length Not in range

Input Data: “Maaz Ali”, “B+”, “Lahore”, “25”, “Maazali23012”, “SEproject1_1bloodbuddd”, “03145258971”, CLICK “Sign Up as Donor”.

Page 62

Choose a Password Check

### Constraint:

- 1 lowercase, 1 uppercase, 1 special, 1 digit

- 0 lowercase password: FAST123_

### result: Must Include atleast 1 uppercase, 1 lowercase, 1 digit, and 1 special character

- 1 lowercase

password: FASTC1**c result: Accepted

- 2 lowercase

password: ccFASTNU8_

result: Accepted

- 0 uppercase password: fastnuces

### result: Must Include atleast 1 uppercase, 1 lowercase, 1 digit, and 1 special character

- 1 uppercase

password: Sproject1_1bloodbud result: Accepted

- 2 uppercase

password: SE_1bloodbudd

result: Accepted

Page 63

Choose a Password Check

### Constraint:

  - 1 lowercase, 1 uppercase, 1 special, 1 digit

- 0 special case

password: FAST1230f

### result: Must Include atleast 1 uppercase, 1 lowercase, 1 digit, 1 special character

- 1 special case password: FASTC1*c result: Accepted

- 2 special case

password: _ccFASTNU8_ result: Accepted

- 0 digit

password: fastnuces_H

### result: Must Include atleast 1 uppercase, 1 lowercase, 1 digit, 1 special character

- 1 digit

password: Sproject_1bloodbud

result: Accepted

- 2 digit

password: SE_16blodbudd result: Accepted

###### Page 64

Login Check

Available in Database

| Username | Password |
| --- | --- |
| Maazali2301 | MaazAli123_ |
| SE_bloodbud | Se_BloodBud*2 |
| Saleh_Ahmed | salEh_3232 |

### Constraint:

- Username and Password should exist

- Username does not exist, Password does not exist

username: FAST1230f password: FAST_BloodBud result: Wrong Credentials

- Username exists, Password does not exist username: Saleh_Ahmed

password: SEbloodbud

result: Wrong Credentials

- Username does not exist, Password exists username: _ccFASTNU8_

password: MaazAli123_

result: Wrong Credentials

- Username and Password both exist username: SE_bloodbud password: Se_BloodBud*2

result: Logged In

Page 65

# Implementation

Page 66

Login & Sign Up Pages (For users, and admin)

Page 67

#### Admin Dashboard

Page 68

#### Admin Dashboard

Admin Panel

Page 69

#### Receiver View

Page 70

#### User Profile

Page 71

#### Lab Report after donation (Rejected Donation)

Page 72

#### Lab Report after donation (Accepted Donation)

Page 73

#### FAQs and About Us Pages

Page 74